Software Test Plan (STP): OTMS

| Project | Operation Theatre Management System (OTMS) |
| --- | --- |
| Version | 1.0 |
| Authors | Team 01: Pulkit Handa (PES1UG24AM209), Piyush Nadgir (PES1UG24AM190), Poorvi Rangaswamy (PES1UG24AM193), Riyana K (PES1UG24AM226) |
| Date | 11-10-2026 |
| Status | Draft for review |

# 1. Introduction

Purpose: This document defines the test plan for OTMS v1.0: objectives, scope, strategy, resources, schedule and responsibilities.

Scope: Testing covers surgery scheduling and conflict detection, emergency prioritization and preemption, staff management and access control, equipment and theatre management, utilization reports, and the security and non-functional requirements listed in the SRS.

References: OTMS SRS v1.0, OTMS SAD v1.0, OWASP testing guidance.

Definitions: OTMS (Operation Theatre Management System), SRS, SAD, RTM, UAT (User Acceptance Testing), CI (Continuous Integration), PR (Pull Request).

# 2. Test items

- Scheduling module (surgeries, conflict detection)

- Emergency module (intake, priority queue, preemption, notifications)

- Staff and Auth module (staff records, availability, login, RBAC)

- Equipment and Resource module (inventory, availability, allocation)

- Reporting module (utilization reports)

- Web UI and REST API

# 3. Features to be tested

Features mapped to SRS requirement IDs:

| Requirement | Feature | Test case(s) |
| --- | --- | --- |
| OT-F-010 | Schedule surgery | TC-Sched-01 |
| OT-F-011 | Reschedule surgery | TC-Sched-02 |
| OT-F-012 | Cancel surgery | TC-Sched-03 |
| OT-F-013 | Detect conflicts | TC-Sched-04, TC-Sched-05 |
| OT-F-020 | Log emergency | TC-Emg-01 |
| OT-F-021 | Emergency priority queue | TC-Emg-02 |
| OT-F-022 | Preempt and reschedule | TC-Emg-03, TC-Emg-04 |
| OT-F-023 | Notify on change | TC-Emg-05 |
| OT-F-030 | Manage staff records | TC-Staff-01 |
| OT-F-031 | Shifts and availability | TC-Staff-02 |
| OT-F-032 | Login and role-based access | TC-Auth-01, TC-Auth-02 |
| OT-F-033 | Assign staff to surgery | TC-Staff-03 |
| OT-F-040 | Manage equipment and theatres | TC-Eq-01 |
| OT-F-041 | Track availability | TC-Eq-02 |
| OT-F-042 | Allocate and release resources | TC-Eq-03 |
| OT-F-043 | Utilization report | TC-Rpt-01, TC-Rpt-02 |
| OT-NF-001 | Emergency allocation time | TC-Perf-01 |
| OT-NF-002 | Availability | TC-Rel-01 |
| OT-NF-003 | Ease of use | TC-UX-01 |
| OT-NF-004 | Record retention | TC-OPS-01 |
| OT-NF-005 | Report accuracy | TC-Rpt-03 |
| OT-SR-001 | TLS 1.2+ everywhere (security) | TC-Sec-01 |
| OT-SR-002 | Hashed passwords (security) | TC-Sec-02 |
| OT-SR-003 | Server-side RBAC (security) | TC-Sec-03 |
| OT-SR-004 | Account lockout (security) | TC-Sec-04 |
| OT-SR-005 | Audit log (security) | TC-Sec-05 |
| OT-SR-006 | Input validation (security) | TC-Sec-06 |

# 4. Features not to be tested

- Third-party libraries and framework internals

- Hosting provider infrastructure

- Integration with external hospital systems (out of scope for this version)

- Email delivery by external mail servers (only creation of the notification is tested)

# 5. Test approach / strategy

### Levels

- Unit tests: each module, written by its owner with every feature and run in CI

- Integration tests: module-to-module (scheduling with staff and equipment; emergency with scheduling)

- System tests: end-to-end flows through the API and UI

- Acceptance tests (UAT): scheduler scenarios with the course guide

### Types

- Functional testing of every requirement

- Regression testing: the full suite runs automatically on every pull request

- Performance testing: emergency allocation time and load

- Usability testing: scheduling task with 5 users

- Security testing (section 5.1)

### Entry criteria

Stable build merged to main, test data available, test environment ready.

### Exit criteria

100% of planned test cases executed, 0 critical defects open, all acceptance criteria satisfied and CI green on main.

## 5.1 Security validation

- Verify TLS 1.2+ and that plain HTTP is refused (OT-SR-001)

- Check that passwords are hashed and absent from logs (OT-SR-002)

- Try every endpoint with the wrong role and expect 403 (OT-SR-003)

- Confirm lockout after 5 failed logins (OT-SR-004)

- Verify the audit log entries for schedule changes (OT-SR-005)

- Fuzz and injection tests on input fields (OT-SR-006)

- Automated vulnerability scan with OWASP ZAP

# 6. Test environment

| Hardware | Team laptops and a cloud or local server; modern browsers on desktop and tablet |
| --- | --- |
| Software | OTMS application v1.0, relational test database, GitHub Actions runners |
| Tools | pytest (unit and integration), GitHub Actions (CI), Postman (API), Locust (performance), OWASP ZAP (security), GitHub Issues (defect tracking) |
| Test data | Dummy doctors, nurses, equipment, theatres, users and surgeries; no real patient data |

# 7. Test schedule

Dates are relative to project start and should be replaced with the team's agreed dates.

| Milestone | Timing |
| --- | --- |
| Repository, CI and shared models ready | Week 1 |
| Test case design (per module) | Week 1 to Week 2 |
| Unit tests written with each feature PR | Week 2 to Week 4 |
| Integration and system test execution | Week 4 to Week 5 |
| Performance and security testing | Week 5 |
| UAT | Week 6 |
| Test summary report | Week 6 |

# 8. Test deliverables

- Test Plan (this document)

- Test cases (manual and automated, in the tests/ folder and Section 13)

- Test scripts and CI configuration

- Test data

- Test execution logs (CI runs)

- Defect reports (GitHub Issues)

- Test Summary Report

# 9. Roles and responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Riyana K | Prepare and maintain the plan, coordinate execution, compile the test summary report |
| Test Engineer (scheduling) | Pulkit Handa | Design and run scheduling and conflict tests, log defects |
| Test Engineer (emergency, CI, performance) | Piyush Nadgir | Emergency tests, CI pipeline, performance tests |
| Test Engineer (staff, security) | Poorvi Rangaswamy | Staff, authentication and security tests |
| Developers | All four members | Write unit tests with each feature; fix defects in their own module |
| Product Owner | Course instructor / project guide | Approve test results and sign off readiness |

# 10. Risks and mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in a module blocks integration tests | Use stubs/mocks per the shared interfaces; merge small PRs often |
| Test environment unavailable | Keep tests runnable locally and in CI; use an in-memory/SQLite database |
| Unequal test coverage across modules | Every feature PR must include a test; reviewers check this |
| Flaky or slow tests | Keep tests independent and deterministic; fix or remove flaky tests promptly |

# 11. Assumptions and dependencies

- Shared models and interfaces are agreed and merged before feature work starts

- Test data is available before execution

- GitHub Actions is available for CI

- Each member completes their own module and tests on time

# 12. Suspension and resumption criteria

Suspend testing if the test environment is unavailable for more than 4 hours, or the main build is so unstable that it blocks more than 30% of test cases. Resume when blocking defects are fixed and the environment is stable.

# 13. Test case management and traceability

The RTM in the SRS maps each requirement to test cases. Test cases:

| Test case | Description | Level | Requirement |
| --- | --- | --- | --- |
| TC-Sched-01 | Schedule a surgery with valid inputs | Unit / Integration | OT-F-010 |
| TC-Sched-02 | Reschedule a surgery; reject if new slot conflicts | Unit / Integration | OT-F-011 |
| TC-Sched-03 | Cancel a surgery and confirm resources are released | Unit / Integration | OT-F-012 |
| TC-Sched-04 | Reject doctor or nurse double-booking | Unit | OT-F-013 |
| TC-Sched-05 | Reject theatre or equipment double-booking | Unit | OT-F-013 |
| TC-Emg-01 | Log valid emergency; reject routine priority or blank patient | Unit | OT-F-020 |
| TC-Emg-02 | Queue order: critical first, FIFO within same priority | Unit | OT-F-021 |
| TC-Emg-03 | Emergency bumps routine surgery to next free slot | Unit / Integration | OT-F-022 |
| TC-Emg-04 | Emergency cannot bump equal or higher priority surgery | Unit | OT-F-022 |
| TC-Emg-05 | Notification created for each affected person | Integration | OT-F-023 |
| TC-Staff-01 | Add, update and deactivate doctor/nurse records | Unit | OT-F-030 |
| TC-Staff-02 | Shift and availability query returns correct staff | Unit | OT-F-031 |
| TC-Staff-03 | Reject assignment of unavailable or unqualified staff | Unit / Integration | OT-F-033 |
| TC-Auth-01 | Valid and invalid login | Unit / System | OT-F-032 |
| TC-Auth-02 | Each role can access only permitted features | Integration | OT-F-032 |
| TC-Eq-01 | Add, update and retire equipment and theatres | Unit | OT-F-040 |
| TC-Eq-02 | Availability for a time range is correct | Unit | OT-F-041 |
| TC-Eq-03 | Allocate and release resources for a surgery | Unit / Integration | OT-F-042 |
| TC-Rpt-01 | Utilization report generated for all theatres and equipment | Unit / System | OT-F-043 |
| TC-Rpt-02 | Report filters by date range | Unit | OT-F-043 |
| TC-Rpt-03 | Report totals match manually computed totals | System | OT-NF-005 |
| TC-Perf-01 | Emergency allocation ≤ 3 s for 95% of requests | Performance | OT-NF-001 |
| TC-Rel-01 | Monthly availability ≥ 99.5% (ops report review) | System | OT-NF-002 |
| TC-UX-01 | Schedule a surgery within 2 minutes / 8 interactions | Usability / UAT | OT-NF-003 |
| TC-OPS-01 | Records remain retrievable; no deletion before 5 years | System | OT-NF-004 |
| TC-Sec-01 | TLS 1.2+ enforced, HTTP refused | Security | OT-SR-001 |
| TC-Sec-02 | Passwords hashed, absent from logs | Security | OT-SR-002 |
| TC-Sec-03 | Server rejects out-of-role requests with 403 | Security | OT-SR-003 |
| TC-Sec-04 | Account locks after 5 failed logins | Security | OT-SR-004 |
| TC-Sec-05 | Audit log entry for every schedule change | Security | OT-SR-005 |
| TC-Sec-06 | Injection and fuzz inputs handled safely | Security | OT-SR-006 |

# 14. Test metrics and reporting

- Percentage of test cases executed

- Percentage passed and failed

- Defect density and defect aging

- Requirement coverage (from the RTM)

- Contribution per member: tests, PRs and reviews

Reports: CI status on every PR, weekly execution status, and the final Test Summary Report.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead |  |  |
| Product Owner |  |  |